Cross-Language Medical Entity Linking

Project Plan

Person A  •  Person B  •  Person C

# Project Overview

This project investigates cross-language medical entity linking across three corpora written in English, Simplified Chinese, and Traditional Chinese. Each corpus uses different annotation guidelines and label schemas. The goal is to link disease mentions from all three languages to a unified ontology (UMLS / ICD-11), enabling a single disease concept to be identified regardless of how it is expressed across languages.

Scope decision: The project focuses on disease entities only. Symptom linking is excluded from the prototype due to higher cross-lingual label variability and incomplete ontology coverage for colloquial symptom expressions. This is a deliberate methodological choice and a natural direction for future work.

# Research Questions

- How consistently are disease concepts annotated across three corpora with different guidelines?

- Can fine-tuned multilingual models effectively link disease mentions from all three languages to a shared ontology?

- How does linking performance vary across language pairs (EN↔SC, EN↔TC, SC↔TC)?

- What are the main sources of linking error — model, ontology coverage, or annotation inconsistency?

# Step 1: Schema Harmonization & Data Preparation

Convert all three corpora into a single unified JSONL format, keeping only DISEASE-labeled entities. This is the stable intermediate artifact that all downstream steps consume.

## Input Formats

| Corpus | Format | Disease Label | Source |
| --- | --- | --- | --- |
| English | BRAT (.txt + .ann) | Disease / Disorder | PMC articles |
| Simplified Chinese | JSON (span offsets) | dis | Clinical notes |
| Traditional Chinese | JSON (BIO token labels) | DISE | Clinical sentences |

## Unified Output Schema

Each record in the output JSONL has the following fields:

- doc_id: unique document identifier

- source_corpus: english | simp_chinese | trad_chinese

- text: full source sentence or document

- entities: list of DISEASE spans, each with surface_form, char_start, char_end, original_label, and ontology_id (null at this stage)

## Key Tasks

- Write three corpus-specific parsers (BRAT, span-JSON, BIO-JSON)

- Apply label mapping table: dis / DISE / Disease → DISEASE; drop all other labels

- Apply OpenCC conversion for Traditional ↔ Simplified Chinese bridging

- Verify char_start / char_end correctly slices back to surface_form (critical for Chinese UTF-8)

- Merge all three outputs into all_corpora.jsonl

## Responsibility

| Task | Owner |
| --- | --- |
| BRAT parser (English) |  |
| Span-JSON parser (Simplified Chinese) |  |
| BIO parser (Traditional Chinese) |  |
| Label mapping & OpenCC integration (?) |  |
| Final merge & validation |  |

# Example of what the JSONL format look like at this step:

{

"doc_id": "PMC1494500_370",

"source_corpus": "english",

"text": "Intravenous immunoglobulin in the treatment of primary trigeminal neuralgia refractory to carbamazepine: a study protocol.",

"entities": [

{

"entity_id": "en_PMC1494500_370_T2",

"surface_form": "trigeminal neuralgia",

"label": "DISEASE",

"original_label": "Disease",

"char_start": 55,

"char_end": 75,

"ontology_id": null,

"ontology_label": null

}

]

}

{

"doc_id": "sc_0",

"source_corpus": "simp_chinese",

"text": "（2）室上性心动过速可用常规抗心律失常药物控制，年龄小于5岁。",

"entities": [

{

"entity_id": "sc_sc_0_3_9",

"surface_form": "室上性心动过速",

"label": "DISEASE",

"original_label": "dis",

"char_start": 3,

"char_end": 9,

"ontology_id": null,

"ontology_label": null

}

]

}

{

"doc_id": "00000",

"source_corpus": "trad_chinese",

"text": "且像這類即時心臟超音波診斷，對於瓣膜性病人如二尖瓣和主動脈疾病的人幫助最大，當病人喘不過氣、出現心雜音時，超音波掃瞄一下就能發現是不是瓣膜問題，如果發現瓣膜脫垂嚴重導致血液逆流，趕快通知開刀房和加護病房準備開刀。",

"entities": [

{

"entity_id": "tc_00000_26_30",

"surface_form": "主動脈疾病",

"label": "DISEASE",

"original_label": "DISE",

"char_start": 26,

"char_end": 30,

"ontology_id": null,

"ontology_label": null

}

]

}

ontology_id is null at this stage — it gets filled in during Step 3 when you run QuickUMLS/UMLS API lookup. After that step, the English record would have "ontology_id": "C0040997" and "ontology_label": "Trigeminal Neuralgia", and the goal of the project is to confirm that 室上性心动过速 and 主動脈疾病 resolve to their correct matching CUIs as well.

# Step 2: Annotation Analysis

Analyze systematic differences in how the three corpora annotate disease concepts. This satisfies the annotation analysis project requirement and directly informs the modeling decisions in Step 3.

## Analyses to Perform

- Quantitative: Label distribution comparison

  - Count DISEASE entity frequency per corpus; compare average entity length; compare entity density (entities per sentence)

- Qualitative: Span boundary analysis

  - Identify cases where the same disease concept is annotated with different span boundaries across corpora (e.g. full name vs. abbreviated form)

- Cross-lingual: Cross-lingual overlap analysis

  - Find concepts that appear in all three corpora and document how surface forms differ

  - Use OpenCC-converted Traditional Chinese to measure Trad↔Simp overlap directly

- Tool-assisted: SeqScore analysis

  - Run SeqScore on any documents that have parallel annotations across corpora to measure inter-corpus consistency

- Manual: Guideline difference documentation

  - Document cases where annotation guidelines produce systematically different results, e.g. one corpus annotating modified disease names that another would not

## Responsibility

| Task | Owner |
| --- | --- |
| Label distribution & entity statistics | Person C |
| Span boundary & abbreviation analysis | Person A |
| Cross-lingual overlap analysis | Person B |
| SeqScore setup and analysis | Person C |
| Guideline difference write-up | All |

# Step 3: Entity Linking — Baseline

Establish a baseline using pre-trained SapBERT without any fine-tuning. This gives a reference point to measure how much fine-tuning improves performance in Step 4.

## Approach

- Use gold disease spans from all_corpora.jsonl as input (no NER required)

- Encode each surface_form using pre-trained SapBERT (cambridgeltl/SapBERT-from-PubMedBERT-fulltext)

- Build a FAISS index of UMLS / ICD-11 disease concept embeddings

- For each mention, retrieve top-k nearest concepts from the index

- Evaluate using Accuracy@1, Accuracy@5, Accuracy@10 — broken down by language

## Why Gold Spans

Using gold-annotated spans rather than predicted NER output isolates the linking quality from NER quality. This is standard practice for prototype entity linking systems and allows cleaner evaluation of the cross-lingual research question.

## Responsibility

| Task | Owner |
| --- | --- |
| SapBERT encoding pipeline | Person A |
| FAISS index construction | Person B |
| UMLS / ICD-11 concept set preparation | Person C |
| Baseline evaluation & results table | Person A |

# Step 4: Entity Linking — Fine-Tuning

Fine-tune SapBERT on your harmonized corpus to improve cross-lingual linking performance beyond the baseline. This is the primary modeling contribution of the project.

## Training Objective

Use cross-entropy loss over candidate concepts. For each disease mention, the model scores N candidate concepts (1 correct + N-1 hard negatives retrieved by FAISS) and learns to rank the correct concept first.

## Training Data Construction

- Use QuickUMLS or the UMLS API to assign initial CUI labels to each surface_form in all_corpora.jsonl

- Manually verify a sample of auto-assigned CUIs (especially for Chinese mentions)

- This produces (surface_form, language, UMLS_CUI) training triples

## Hyperparameters to Tune

| Hyperparameter | Values to Try | Notes |
| --- | --- | --- |
| Learning rate | 1e-5, 2e-5, 5e-5 | Most important; too high destroys pre-trained weights |
| Batch size | 8, 16, 32 | Larger = more negatives per step |
| Number of candidates (N) | 16, 32, 64 | More = harder task = better model |
| Max token length | 32, 64, 128 | Chinese disease names are short; 64 usually sufficient |
| Epochs | 3, 5, 10 | Monitor for overfitting on small corpora |

## Models to Compare

- Pre-trained SapBERT (baseline, Step 3)

- Fine-tuned SapBERT on disease-only JSONL

- Fine-tuned XLM-R (compare architecture against SapBERT)

## Evaluation

- Acc@1, Acc@5, Acc@10 per language and per language pair

- Compare fine-tuned vs. baseline to quantify improvement

- Report results on a held-out test split

## Responsibility

| Task | Owner |
| --- | --- |
| Training data construction (CUI assignment) | Person B |
| Fine-tuning loop implementation | Person A |
| Hard negative mining | Person C |
| Hyperparameter tuning experiments | All |
| XLM-R comparison | Person B |
| Evaluation and results table | Person C |

# Step 5: Error Analysis

Systematically categorize failures from the fine-tuned model to understand where and why linking goes wrong. This is a required component and is what distinguishes the project from simply running a baseline.

## Error Categories to Investigate

- Colloquial / abbreviated surface forms that differ significantly from canonical ontology names (e.g. Chinese abbreviations like 室上速 for 室上性心动过速)

- Ontology gaps: disease concepts present in the corpus that have no corresponding UMLS / ICD-11 entry

- Annotation boundary errors: cases where a mislabeled or incorrectly bounded span causes a bad linking result

- Cross-lingual asymmetry: language pairs where one direction links better than the other (e.g. EN→SC works but SC→EN fails)

- Polysemy: surface forms that map to multiple valid concepts depending on context

## Process

- Sample 50-100 failure cases from the test set

- Manually categorize each failure into one of the above error types

- Compute the proportion of failures attributable to each error type

- Identify which error types are addressable by model changes vs. data changes

## Responsibility

| Task | Owner |
| --- | --- |
| Failure case extraction and sampling | Person A |
| Manual error categorization | All |
| Error type quantification | Person B |
| Error analysis write-up | Person C |

# Step 6: Improvements

Based on the error analysis, make at least one targeted improvement to the pipeline and re-evaluate. This closes the iterative loop required by the project guidelines.

## Candidate Improvements (choose based on error analysis findings)

- Abbreviation expansion: add a pre-processing step that expands common Chinese clinical abbreviations before encoding

- Ontology extension: supplement UMLS with ICD-11 Chinese translations for concepts with poor UMLS coverage

- Label boundary correction: fix systematic span annotation errors identified in Step 2 and re-run linking

- Alternative model: if XLM-R underperforms SapBERT, investigate why and try domain-specific Chinese BERT variants (e.g. MC-BERT)

## Evaluation

- Re-run the same evaluation from Step 4 after each improvement

- Report delta (ΔAcc@1, ΔAcc@5) for each change

- Discuss which improvements had the most impact and why

## Responsibility

| Task | Owner |
| --- | --- |
| Implement abbreviation expansion (if selected) | Person C |
| Ontology extension (if selected) | Person B |
| Re-evaluation and comparison table | Person A |
| Improvement write-up | All |

# Tools & Infrastructure

| Purpose | Tool / Library |
| --- | --- |
| Corpus parsing & harmonization | Python (custom parsers) |
| Traditional ↔ Simplified Chinese conversion | opencc-python-reimplemented |
| Annotation analysis | SeqScore, pandas |
| Multilingual encoding | SapBERT, XLM-R via HuggingFace Transformers |
| Nearest-neighbor search | FAISS |
| Ontology access | QuickUMLS or UMLS API |
| Model training | PyTorch, HuggingFace Trainer |
| Compute | Google Colab (GPU runtime) |
| Annotation tooling (if needed) | BRAT or Label Studio |
| Evaluation metrics | scikit-learn |

# Deliverables

- all_corpora.jsonl: harmonized unified dataset (disease-only)

- Annotation analysis report: label statistics, cross-lingual overlap, guideline differences

- Baseline results: Acc@1/5/10 per language for pre-trained SapBERT

- Fine-tuning results: Acc@1/5/10 per language, hyperparameter tuning table, model comparison (SapBERT vs XLM-R)

- Error analysis: categorized failure cases with proportions

- Improvement results: delta metrics after targeted changes

- Final report and presentation

# Scope Notes & Future Work

The following are explicitly out of scope for this prototype but represent natural extensions:

- Named entity recognition (NER): the project uses gold spans throughout; end-to-end NER + linking is left for future work

- Symptom linking: excluded due to higher cross-lingual label variability and incomplete ontology coverage

- Cross-document co-reference: not addressed in this prototype